**Sprint Backlog 2 and 3: mp3 Player**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 2 | As a user, I want | Create pause function | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | to be able to | Code for the function | 0 | 3 | 0 | 0 | 0 | 0 | 0 |
|  | pause or stop music | Create stop function | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Code for functiom | 0 | 0 | 0 | 3 | 0 | 0 | 0 |
| Test functions | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 3 | As a user, I want | Create resume function | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
|  | to resume the | Code for the function | 0 | 0 | 0 | 0 | 0 | 3 | 0 |
|  | music | Test the function | 0 | 0 | 0 | 0 | 0 | 0 | 1 |